## Slide 1
Product Roadmap
OCTOBER 2021

## Slide 2
ROADMAP LANE A
Today
Strategic Roadmap
Build roadmaps and easily share them with stakeholders; add planned items in the Sections/Features view, and OKRs in the Strategic view.
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
Q1 - 2021
Q2 - 2021
Q3 - 2021
Q4 - 2021
milestone
SEP 09
Strategic Roadmap
Q1 - 2022
ROADMAP LANE B
Release 3.0 - Mobile
Chat
Video Controllers
Under consideration
Spec Needed
In design
In progress
Done
35%
Release 2.0
Chat
Zoon Video - Core App
Permissions settings
100%
Create walkthrough for self onboarding
100%
Add support widget
62%
Improve accessibility
100%
Audio controllers
20%
International Time-zones
70%
Release 3.0
Chat
Zoon Video - Core App
Website re-design
0%
Participant invites
10%
Security
30%
Objectives Implementation
50%
Application
25%
Release 4.0
Chat
Zoon Video - Core App
Surface integrations
0%
Layouts
0%
Integrations
15%
Onboarding
15%

## Slide 3
Kanban Release
Kanban Roadmap
Get a detailed view of the upcoming releases; use filters to view & share specific releases or items.
UNDER CONSIDERATION
66%
Improve accessibility
8 Items
Release 2.0
Permissions settings
SPEC NEEDED
0%
Audio controllers
SPEC NEEDED
33%
Video controllers
SPEC NEEDED
0%
Add support widget
IN DESIGN
1
50%
Create walkthrough for self onboarding
DONE
1
100%
Website re-design
UNDER CONSIDERATION
25%
5 Items
Release 3.0
Participant invite
IN DESIGN
50%
Objectives implementation
IN DESIGN
20%
Security
IN PROGRESS
80%
4 Items
Release 4.0
Surface integrations
IN DESIGN
60%
Application
SPEC NEEDED
1
Onboarding
UNDER CONSIDERATION
1
Layouts
UNDER CONSIDERATION
1
Under consideration
Spec Needed
In design
In progress
Done
7 Items
Parking Lot
Integration tab
UNDER CONSIDERATION
0%
Add "Best Practices" to website
UNDER CONSIDERATION
0%
Portal adjustments
UNDER CONSIDERATION
0%
MFA
UNDER CONSIDERATION
0%
SSO
UNDER CONSIDERATION
0%
iPhone
UNDER CONSIDERATION
0%
Android
UNDER CONSIDERATION
0%
Mobile V 1.23
Add demo mock data to new workspace
IN DESIGN
25%
Customize navigation menu
DEV IN PROGRESS
66%
2 Items
Jan 14, 2021 to Mar 16, 2021
Jan 14, 2021 to May 1, 2021
May 22, 2021 to Aug 26, 2021
Aug 26, 2021 to Nov 26, 2021
Integrations
SPEC NEEDED
50%
International Time-zones
DONE
1
100%

## Slide 4
Timeline Roadmap
View release items in a timeline; set dates & dependencies between items to accurately plan your roadmap.
Parking Lot
Oct 21
Q4 2021
Timeline Roadmap
Q1 2022
Q2 2022
Q3 2022
Q4 2022
Q1 2023
Nov 21
Dec 21
Jan 22
Apr 22
Jul 22
Today
Add demo mock data to new workspace
0%
Release 2.0
Jan 14, 2021 to May 1, 2021
Release 3.0
May 22, 2021 to Aug 26, 2021
Self onboarding
60%
International Time-zones
50%
Video Controllers
50%
Audio Controllers
50%
Under consideration
Spec Needed
In design
In progress
Done
SSO
0%
Security
30%
Imporove empty state
30%
Support widget
50%
0%
Objective implementation
Feb 22
Mar 22
May 22
Jun 22
Mobile
0%
Aug 22
Sep 22
Oct 22
Nov 22
Dec 22
Jan 23
Feb 23